## Slide 1: BIADOT ArcGIS initiative
Annual BIA Tribal Providers Conference
Anchorage, AK
November 29, 2023
“geoRIFDS”

## Slide 2: RIFDS current status: Inventory Year 2024
ITIMS modules
    RIFDS: is currently in FY2024 mode
    CSTIPS and DMR : in FY2024 mode
RIFDS “roll-over issues” . . .
  FY 2024 Roll-over No issues
  Roll-over failed/crashed in first attempt (FY2023)
  November it was remedied and was finally accomplished

## Slide 3: RIFDS & ArcGIS initiative:
ITIMS modules
    RIFDS: home server-database for the NTTFI
ArcGIS initiative - milestones & timelines . . .
  FY21/FY23– start & completion of the “pilot project”
  End of FY23 - begin “Development/Testing Phase”

## Slide 4: RIFDS & ArcGIS initiative:
Original “Pilot” contract awarded: September 22, 2021
  Esri, Inc: professional services & software licensing
    Discovery phases:
      Esri learning ITIMS processes
      BIA learning other geospatial environments (State DOT’s)
Dates of importance:
  Original Begin-End: September 2021 – June 2022
  Extended to: 09/30/2022, then again to 11/30/2022
  Awaiting contract modification for Phase II - current

## Slide 5
“core”NTTFI
(30)
other FHWA initiatives
HPMS, ARNOLD, MIRE
TPA RoadMaint.
DMR
TFMMS
National Bridge Inspection Standards
BISS
“Bridge inspection data”

## Slide 6: ArcGIS update: November 2023
current plans:
  Statement-of-Work for the next phase:
    “Development/Testing Phase” – geoRIFDS
    wording finalized
    DOI level platform – “geospatial platform”
  Update to TTPCC in November (DC mtg)
  Recontact the QA/QC team (pending new contract )
  Expand formal team participation in the Dev/Test

## Slide 7
    QUESTIONS ?